Below is a full 300-level course design that treats this class as Capstone I: Project Conception, Proposal, and Project Foundation. It is structured so students finish with a defensible project proposal, a working MVP/prototype, and an open-source-ready project structure that later cohorts can inherit.

Course identity

Suggested title
CS 3XX: Software Engineering Studio I

Role in the series
First course in a 3-semester capstone sequence. In this course, students conceive, scope, propose, justify, and build the initial version of a software project that can be continued by future teams.

Credit/load assumptions

- 14 weeks

- 2 class meetings per week, 75 minutes each

- 6 hours/week outside class

- Total contact time: 35 hours

- Total outside work: about 84 hours

Course purpose

This course prepares students to transition from “building assignments” to “founding a software project.” Students learn how to move from idea to proposal to MVP while also establishing the documentation, technical practices, and project governance needed for multi-semester continuation.

The course should not try to cover all of software engineering. It should instead focus on the subset most necessary for launching a project that others can continue:

- product ideation and proposal writing

- feasibility and scope analysis

- MVP thinking and prototyping

- git and collaboration workflows

- open-source setup and governance

- issue tracking and project planning

- technical communication and review etiquette

- initial architecture and documentation

High-level learning outcomes

By the end of the course, students should be able to:

- Propose a software project

  - Identify a target user/problem.

  - Articulate project goals, non-goals, and success criteria.

  - Produce a written proposal and defend it orally.

- Evaluate project feasibility and scope

  - Analyze technical risk, project complexity, dependencies, and maintainability.

  - Reduce an over-scoped idea into a realistic MVP for one semester.

- Produce a design package

  - Write a design document describing architecture, major components, data flow, interfaces, technical stack, and development plan.

  - Revise that document in response to feedback.

- Establish an open-source-ready project foundation

  - Select an appropriate license with rationale.

  - Set up repository structure, contribution guide, code of conduct, issue templates, pull request templates, onboarding guide, and project board.

- Use core git and collaboration workflows

  - Clone, branch, commit, merge, rebase at a basic level if desired, manage conflicts, use worktrees if included, and submit pull requests.

  - Write useful commit messages and reviewable PRs.

- Communicate effectively in technical teams

  - Write and respond to bug reports, feature requests, PRs, and code reviews.

  - Use professional, constructive written communication.

- Plan and manage early project work

  - Break scope into features, milestones, issues, and deliverables.

  - Estimate work and construct a realistic short-term roadmap.

- Build and justify an MVP

  - Implement an initial prototype/version one that demonstrates project viability.

  - Explain key tradeoffs, lessons learned, and next steps for future teams.

End-of-semester student deliverables

Each student finishes the semester with:

- a written project proposal

- a design document

- an oral pitch presentation

- a final presentation/demo

- a working MVP / initial prototype

- a fully structured repository and project management space

- project governance/onboarding docs for future teams, such as:

  - README

  - LICENSE

  - CONTRIBUTING

  - CODE_OF_CONDUCT

  - issue templates

  - pull request template

  - setup/onboarding guide

  - roadmap/milestones

  - architecture overview

  - communication/process expectations

Pedagogical model

This course works best as a studio + workshop rather than a lecture-heavy class.

A good weekly rhythm:

- Session A: short lecture + examples + guided discussion

- Session B: workshop / review / lab / presentation / peer critique

This aligns well with the course goals because students need repeated cycles of:

- draft

- review

- revise

- implement

- reflect

Recommended assessment structure

A balanced grading scheme would emphasize both process and final artifacts.

Option A: Clean, capstone-aligned weighting

- Proposal pitch presentation: 10%

- Written project proposal: 15%

- Design document: 15%

- Open-source/project infrastructure package: 15%

- Technical communication exercises: 10%

- Git/collaboration skills exercises: 10%

- MVP / prototype implementation: 15%

- Final presentation/demo + retrospective: 10%

This structure works well because it prevents the prototype from dominating the course. The course is about founding a viable project, not just coding.

Recommended pass conditions

To pass, students should complete all of the following at a minimally competent level:

- oral pitch

- final presentation

- written proposal

- design doc

- project repo/docs package

- MVP/prototype

That avoids a student compensating for missing core capstone artifacts with strong code alone.

Course modules and sequence

Week-by-week plan

Below is a 14-week sequence designed around the course goals and final deliverables.

Week 1: What makes a project worth founding?

Topics

- Course structure and expectations

- What this capstone sequence is trying to produce

- Difference between a class project and a multi-semester project

- Good project ideas: user problem, sustainability, scope, feasibility

- Overview of semester deliverables

In-class

- Examples of good and bad project ideas

- Idea-generation workshop

- Introduce “project selection criteria”

Outside work

- Brainstorm 3 possible project ideas

- Short written concept notes for each

Deliverable

- Assignment 1: Project Idea Briefs
Three 1-page concept briefs:

  - problem/user

  - proposed solution

  - why it matters

  - likely risks

  - possible MVP

Why this week matters
Students need to understand immediately that the bar is not novelty alone; the idea must be maintainable and continue-worthy.

Week 2: Product thinking, users, scope, and MVPs

Topics

- Product thinking for engineering students

- User, stakeholder, and problem framing

- Functional vs. nonfunctional goals

- MVP vs. “everything I want eventually”

- Scope control and success criteria

In-class

- Critique sample proposals

- Workshop on narrowing ideas

- Convert ideas into user/problem statements and MVP boundaries

Outside work

- Revise one selected project idea

- Draft user stories/use cases

- Draft goals/non-goals

Deliverable

- Assignment 2: Problem Definition and MVP Scoping

  - user/stakeholder summary

  - problem statement

  - goals and non-goals

  - 5–10 user stories or use cases

  - MVP boundary statement

Week 3: Feasibility, risk, and proposal structure

Topics

- Technical feasibility

- Risk categories: technical, schedule, dependency, skills, adoption, maintenance

- What belongs in a software proposal

- How to argue for feasibility without overpromising

In-class

- Mini-lecture on feasibility analysis

- Proposal anatomy

- Peer review of project scope and risk analyses

Outside work

- Draft proposal

- Research tech stack and dependencies

- Write feasibility/risk section

Deliverable

- Assignment 3: Proposal Draft
Suggested sections:

  - executive summary

  - problem and users

  - proposed solution

  - core features

  - non-goals

  - technical approach

  - risks and mitigation

  - MVP definition

  - success criteria

Week 4: Proposal pitches and critique

Topics

- Oral proposal communication

- Slide design for technical pitches

- Answering questions and defending tradeoffs

- Evaluating proposals for feasibility and completeness

In-class

- Pitch workshop

- Formal Pitch Presentation

- Structured peer/instructor feedback

Outside work

- Revise proposal based on pitch feedback

- Write reflection on critique

Deliverable

- Presentation 1: Project Pitch
6–8 minutes plus questions

- Assignment 4: Final Proposal + Reflection

Assessment focus

- clarity

- feasibility

- scope realism

- responsiveness to critique

Week 5: Designing the system

Topics

- Design docs in software engineering

- Architecture at an appropriate level for 300-level students

- Components, interfaces, data, dependencies, and external services

- Design tradeoffs and rationale

- Documenting assumptions

In-class

- Read and dissect sample design docs

- Architecture diagram workshop

- Discussion of appropriate detail vs. over-specification

Outside work

- Draft design doc

- Produce architecture and data-flow diagrams

Deliverable

- Assignment 5: Design Document Draft
Suggested sections:

  - system context

  - architecture overview

  - major components

  - data model or key entities

  - API/interface sketch if relevant

  - technology choices and rationale

  - risks/open questions

  - implementation plan

Week 6: Git foundations and collaborative workflows

Topics

- Core git operations:

  - clone

  - branch

  - add/commit

  - merge

  - pull request

  - conflict basics

- Commit message best practices

- Branch naming

- Reviewable PRs

- Optional: worktrees for parallel work

In-class

- Live git workflow walkthrough

- Hands-on branch/merge exercise

- Commit-message critique

Outside work

- Complete guided git lab

- Use repo workflow for own project

Deliverables

- Lab 1: Git Workflow Exercise

- Micro-assignment: Commit Message Revision

- Start enforcing repository workflow on own project

Important note
This should be practical, not abstract. Students should perform the workflow, not just hear about it.

Week 7: Open-source project setup and governance

Topics

- What it means to set up an open-source project for contribution

- Repository structure

- Licensing basics

- README as onboarding document

- CONTRIBUTING, CODE_OF_CONDUCT, issue templates, PR templates

- Communication channels and maintainership expectations

In-class

- Compare repositories with strong vs. weak project infrastructure

- License selection discussion

- Workshop on project docs and contribution flow

Outside work

- Build repo scaffolding

- Select license and justify it

- Draft onboarding docs

Deliverable

- Assignment 6: Project Infrastructure Package
Required items:

  - README

  - LICENSE

  - CONTRIBUTING.md

  - CODE_OF_CONDUCT.md

  - issue template(s)

  - PR template

  - setup/getting started guide

  - maintainership/communication expectations

Week 8: Technical communication in practice

Topics

- Writing effective issues, bug reports, feature requests

- Writing useful PR descriptions

- Code review language and etiquette

- How to disagree professionally

- Asynchronous communication norms in software teams

In-class

- Critique example bug reports and PRs

- Role-play review exchanges

- Review tone, specificity, and actionability

Outside work

- File issues against peer repos

- Write PR-style changes for a small code/doc change

- Respond to peer review comments

Deliverable

- Assignment 7: Technical Communication Portfolio
Include:

  - 2 bug reports

  - 1 feature request

  - 1 PR description

  - 2 code/document review comments

  - 2 written responses to review feedback

This should be graded on quality of communication, not just completion.

Week 9: Project management for distributed software teams

Topics

- Work breakdown and feature decomposition

- Estimation and prioritization

- Milestones and project boards

- Defining “done”

- Managing dependencies and blockers

- Planning work for future contributors

In-class

- Build epics, milestones, and issues from proposal/design

- Create project board categories

- Practice estimating and sequencing

Outside work

- Populate issue tracker and roadmap

- Build milestone plan through next semester

- Tag good first issues / starter tasks for future contributors

Deliverable

- Assignment 8: Project Plan and Roadmap
Required:

  - milestone plan

  - prioritized backlog

  - feature breakdown

  - issue tracker setup

  - labels/categories

  - definition-of-done/process document

Week 10: Prototyping and vertical slices

Topics

- Purpose of prototypes

- Throwaway vs. evolutionary prototypes

- Vertical slice vs. broad shallow implementation

- Choosing what to build first to prove viability

- Instrumenting learning: what questions should the prototype answer?

In-class

- Evaluate example MVPs

- Workshop on “what must v1 prove?”

- Prototype plan review

Outside work

- Begin or intensify implementation

- Define acceptance criteria for v1

Deliverable

- Checkpoint: MVP Plan

  - what will be implemented

  - what will be deferred

  - what technical risk it addresses

  - demo plan

Week 11: Studio week — implementation and review

Topics

- Minimal lecture; focus on studio critique

- Architecture and repo review

- Workflow review

- Troubleshooting scope and technical direction

In-class

- Progress demos in small groups

- Instructor repo audit

- Peer feedback on documentation and MVP progress

Outside work

- Continue implementation

- Address documentation gaps

- Fix process problems discovered in review

Deliverable

- Checkpoint: Progress Demo + Repo Audit

Week 12: Quality, maintainability, and handoff readiness

Topics

- Making a project understandable by strangers

- Light testing expectations for MVPs

- Documentation quality

- Known issues and technical debt logs

- Handoff and continuity planning

In-class

- Handoff readiness checklist

- Peer onboarding test: can someone else understand the project?

- Discussion of future-team needs

Outside work

- Improve docs

- Add basic tests where reasonable

- Write known issues / future work docs

Deliverable

- Assignment 9: Handoff Readiness Package
Could include:

  - architecture overview

  - setup verification

  - roadmap

  - known issues

  - technical debt log

  - onboarding guide for future semester teams

Week 13: Final integration and retrospective preparation

Topics

- Preparing final demo

- Communicating lessons learned

- Honest retrospective writing

- Framing future work without overselling

In-class

- Demo rehearsal

- Presentation coaching

- Retrospective prompts

Outside work

- Finalize MVP

- Finalize slides

- Write retrospective

Deliverable

- Draft final presentation and retrospective

Week 14: Final presentations and project launch package

Topics

- Final project presentations and demos

- Reflection on product, process, and leadership

- What should happen in the next semester?

In-class

- Presentation 2: Final Project Presentation and Demo

- Discussion of lessons learned across projects

Outside work

- Final submission cleanup

Final deliverables

- final repo

- final design doc

- final management/infrastructure package

- retrospective

- final demo/presentation

Suggested major assignments

1. Project Idea Briefs

Students submit three candidate ideas.
Purpose: divergent thinking before convergence.

2. Problem Definition and MVP Scoping

A narrowing exercise that forces students to define users, value, and boundaries.
Purpose: stop overscoped projects early.

3. Written Proposal

A structured software proposal evaluated for feasibility and completeness.
Purpose: core product/design writing assignment.

4. Pitch Presentation

Formal oral proposal presentation.
Purpose: defend project viability and communicate clearly.

5. Design Document

Architecture and implementation plan.
Purpose: bridge proposal to execution.

6. Project Infrastructure Package

Repository docs, license, governance, templates, onboarding.
Purpose: establish open-source readiness.

7. Technical Communication Portfolio

Bug reports, review comments, PR descriptions, responses.
Purpose: train professional engineering communication.

8. Project Plan and Roadmap

Issues, milestones, labels, roadmap, work breakdown.
Purpose: teach practical project management.

9. MVP Plan + Progress Demo

Students explain what the prototype must prove and show progress.
Purpose: prevent aimless coding.

10. Final Launch Package

Prototype, repo structure, docs, roadmap, retrospective, final presentation.
Purpose: produce a handoff-ready project foundation.

What should happen in class vs. outside class

In class

Use class time for things students benefit from doing live:

- proposal/design critique

- mini-lectures

- repo/document reviews

- git exercises

- peer review workshops

- presentations

- demos

- instructor feedback

Outside class

Use outside time for artifact creation:

- writing proposal/design docs

- implementing MVP

- creating repository infrastructure

- project planning

- asynchronous review writing

- revision

That split fits the 6-hour outside-work expectation very well.

Recommended weekly workload

A reasonable average outside-of-class breakdown:

- 2 hours writing/documentation

- 2 hours implementation

- 1 hour revision/review

- 1 hour planning/repo/project management

Some weeks will skew toward writing, others toward implementation.

Rubric categories

Proposal rubric

Evaluate on:

- problem clarity

- user/stakeholder understanding

- feasibility

- scope realism

- technical plausibility

- completeness

- quality of written argument

- evidence of revision after feedback

Pitch rubric

Evaluate on:

- clarity of problem and solution

- organization

- feasibility defense

- handling of questions

- slide quality

- professional delivery

- scope discipline

Design document rubric

Evaluate on:

- architecture clarity

- appropriate technical detail

- rationale for choices

- consideration of risk

- implementability

- consistency with MVP scope

- readability for future contributors

Repository infrastructure rubric

Evaluate on:

- completeness

- usability for newcomers

- license appropriateness

- professionalism

- consistency of contribution workflow

- future-team readiness

Technical communication rubric

Evaluate on:

- tone

- precision

- actionability

- completeness

- professionalism

- responsiveness to feedback

MVP/prototype rubric

Evaluate on:

- whether it proves key project claims

- alignment with stated MVP

- technical coherence

- demo readiness

- documentation

- maintainability signals

- honesty about limitations

Recommended required artifacts in the repository

Every project should include, at minimum:

- README.md

- LICENSE

- CONTRIBUTING.md

- CODE_OF_CONDUCT.md

- .github/ISSUE_TEMPLATE/

- .github/pull_request_template.md

- docs/architecture.md

- docs/onboarding.md

- docs/roadmap.md

- docs/known-issues.md

- docs/communication-norms.md

- docs/definition-of-done.md

Optional but useful:

- docs/decision-log.md

- docs/testing.md

- docs/release-process.md

Recommended technology/process constraints

To keep evaluation consistent, impose a few baseline requirements:

Suggested baseline rules

- Every project must use git with pull requests, even if there is only one student.

- Every student must have at least a small issue backlog and milestone plan.

- Every student must document setup and onboarding.

- Every project must include a license and contribution process.

- Every student must use review workflows for at least some assignments.

- Every final project must include a working demo, even if narrow in scope.

Constraint worth adding

Require students to choose technologies they can justify and support.
Do not reward using a more complex stack unless it clearly supports the project.

How to evaluate feasibility and select projects

Since these projects may continue in later semesters, you likely want some version of project filtering or quality thresholds.

Suggested project selection criteria

A strong project:

- solves a clear problem for a real or plausible user

- can produce a meaningful MVP in one semester

- has room for extension in later semesters

- is maintainable by future student teams

- has a reasonable technology stack

- is not blocked by hard-to-obtain external resources

- does not require unrealistic AI, security, or scale claims

- has a handoff path

You can score proposals on:

- value

- feasibility

- scope

- extensibility

- maintainability

- student preparedness

If only some projects will continue in future semesters, make that explicit.

Recommended classroom practices

1. Use exemplars heavily

Students at this level often have not seen good:

- proposals

- design docs

- issue reports

- PR descriptions

- onboarding docs

Show examples and have them critique them.

2. Grade revision, not just first submissions

Because the course is about professional practice, require revision after review for major artifacts.

3. Simulate real workflow

Even for solo student projects, require:

- issues

- PRs

- reviews

- commit quality

- project boards

4. Make communication visible

Have students practice:

- writing bug reports

- responding to review

- narrowing scope in writing

- recording decisions

5. Keep prototype expectations narrow

The prototype should prove viability, not complete the future capstone.

Suggested course policies specific to this class

Revision policy

Major artifacts may be revised after feedback within a defined window. This reinforces engineering iteration.

Process policy

A project with strong code but missing project infrastructure should not earn top marks. The course outcome is broader than implementation.

AI/tooling policy

If relevant, define acceptable uses clearly:

- brainstorming

- editing support

- documentation help

- code assistance

- disclosure requirements

For a software engineering course, this policy should be explicit.

Collaboration policy

If projects are individual in this first course, say so. If peer review is required but implementation is individual, separate those clearly.

Suggested concise catalog description

Catalog description
Introduces the practices required to initiate and structure a multi-semester software project. Students develop a software proposal, design documentation, project plans, open-source project infrastructure, and an initial MVP/prototype. Topics include proposal writing, feasibility analysis, software design documents, git workflows, technical communication, open-source governance, and early-stage project management. Serves as the first course in the software engineering capstone sequence.

Suggested short list of core competencies

By the end of the course, students can:

- pitch a feasible software project

- write a proposal and design doc

- define an MVP

- use git collaboration workflows

- set up an open-source-ready repository

- manage issues/milestones/backlog

- communicate professionally in engineering contexts

- deliver a prototype and handoff package

One possible lesson structure for each 75-minute class

Session type A

- 15 min: lecture

- 15 min: worked example

- 20 min: critique/discussion

- 25 min: guided workshop

Session type B

- 10 min: check-in

- 20 min: peer review / demo / audit

- 35 min: studio work

- 10 min: wrap-up and next-step framing

That structure keeps the course active and artifact-driven.

My recommendation on course emphasis

The strongest version of this course is not “software engineering topics broadly.” It is:

Founding a software project that other people can inherit.

That framing naturally organizes all your goals:

- product design and proposals

- open-source setup

- technical communication

- git workflows

- project management

- MVP and prototyping

It also differentiates this course from later capstone courses, which can focus more on:

- team scaling

- sustained development

- testing/quality maturity

- release management

- stakeholder iteration

- maintenance and extension